# Luna Digital - Task Dependencies and Implementation Plan

## Project Implementation Framework

### Task Dependency Structure

This document outlines the task dependencies, feedback loops, and implementation sequence for the Luna Digital project, ensuring systematic execution and quality assurance.

## Phase 1: Foundation Implementation

### Task: Content Strategy Deployment

\*\*Dependencies:\*\* All research phases completed (1-4)

\*\*Duration:\*\* 2-3 weeks

**Deliverables:**

* Content brief creation and approval
* Editorial calendar implementation
* Content team briefing and training

**Feedback Loop Integration:**

```yaml

content\_strategy\_feedback:

type: IterativeImprovement

agents: [clarity\_conciseness\_editor, cognitive\_load\_minimizer, content\_critique\_specialist, ai\_text\_naturalizer]

max\_iterations: 3

threshold: 8.5/10

success\_criteria:

* Strategic clarity and implementation feasibility
* Stakeholder alignment and approval
* Resource allocation confirmation

```

### Task: Technical Infrastructure Setup

\*\*Dependencies:\*\* Technical audit completed, hosting requirements defined

\*\*Duration:\*\* 1-2 weeks

**Deliverables:**

* Performance optimisation implementation
* SEO technical foundation deployment
* Analytics and monitoring setup

**Quality Gates:**

* Core Web Vitals improvement verification
* SEO technical implementation audit
* Performance benchmark establishment

## Phase 2: Content Creation and Optimisation

### Task: Priority Content Development

\*\*Dependencies:\*\* Content strategy approved, style guide finalised

\*\*Duration:\*\* 4-6 weeks

**Deliverables:**

* High-priority page content creation
* SEO optimisation implementation
* Content quality assurance completion

**Feedback Loop Integration:**

```yaml

content\_creation\_feedback:

type: IterativeImprovement

agents: [clarity\_conciseness\_editor, cognitive\_load\_minimizer, content\_critique\_specialist, ai\_text\_naturalizer]

max\_iterations: 3

threshold: 8.5/10

dependencies: [research\_validation, seo\_optimisation]

success\_criteria:

* Content quality score ≥8.5/10
* SEO compliance verification
* Brand voice consistency confirmation

```

### Task: User Experience Optimisation

\*\*Dependencies:\*\* UX/UI analysis completed, content structure defined

\*\*Duration:\*\* 2-3 weeks

**Deliverables:**

* User journey optimisation implementation
* Conversion path enhancement
* Mobile experience improvement

**Quality Assurance:**

* User testing validation
* Conversion rate baseline establishment
* Accessibility compliance verification

## Phase 3: Advanced Implementation

### Task: AI and Voice Search Optimisation

\*\*Dependencies:\*\* Content creation completed, technical foundation established

\*\*Duration:\*\* 2-3 weeks

**Deliverables:**

* Schema markup implementation
* Voice search optimisation deployment
* AI-friendly content structure enhancement

**Feedback Loop Integration:**

```yaml

ai\_optimisation\_feedback:

type: TechnicalValidation

agents: [technical\_enhanced\_auditor, ai\_specialist\_agent]

max\_iterations: 2

threshold: 9.0/10

success\_criteria:

* Schema markup validation
* Voice search query optimisation
* AI citability score improvement

```

### Task: Performance and Monitoring Setup

\*\*Dependencies:\*\* All content and technical implementations completed

\*\*Duration:\*\* 1 week

**Deliverables:**

* Comprehensive analytics implementation
* Performance monitoring dashboard
* Reporting automation setup

## Feedback Loop Framework

### Content Quality Assurance Loop

```yaml

content\_quality\_loop:

trigger: content\_creation\_complete

sequence:

1. clarity\_conciseness\_editor:

focus: Grammar, flow, British English compliance

threshold: 8.0/10

2. cognitive\_load\_minimizer:

focus: Information hierarchy, scanability

threshold: 7.0/10

3. content\_critique\_specialist:

focus: Argument strength, evidence support

threshold: 7.0/10

4. ai\_text\_naturalizer:

focus: Natural flow, personality injection

threshold: 8.0/10

loop\_back\_conditions:

* Any agent score below threshold
* Aggregate score below 8.5/10
* Stakeholder feedback requiring revision

max\_iterations: 3

escalation: human\_review\_required

```

### Technical Implementation Loop

```yaml

technical\_implementation\_loop:

trigger: technical\_change\_deployed

sequence:

1. performance\_validation:

focus: Core Web Vitals, loading speed

threshold: 90/100 PageSpeed score

2. seo\_compliance\_check:

focus: Technical SEO, schema markup

threshold: 95% compliance score

3. accessibility\_audit:

focus: WCAG compliance, usability

threshold: AA level compliance

feedback\_integration:

* Real-time performance monitoring
* Continuous optimisation recommendations
* Monthly technical review and adjustment

```

## Risk Management and Contingency Planning

### High-Risk Dependencies

1. \*\*Content Approval Delays\*\*

* \*\*Mitigation:\*\* Staged approval process, clear feedback timelines
* \*\*Contingency:\*\* Parallel content track development

2. \*\*Technical Implementation Challenges\*\*

* \*\*Mitigation:\*\* Thorough testing environment, phased deployment
* \*\*Contingency:\*\* Rollback procedures, alternative solution paths

3. \*\*Resource Availability\*\*

* \*\*Mitigation:\*\* Cross-training, flexible resource allocation
* \*\*Contingency:\*\* Priority task identification, timeline adjustment

### Quality Assurance Checkpoints

* \*\*Weekly Progress Reviews:\*\* Task completion and quality verification
* \*\*Phase Gate Approvals:\*\* Stakeholder sign-off before progression
* \*\*Continuous Monitoring:\*\* Real-time performance and quality tracking

## Success Metrics and KPIs

### Implementation Success Indicators

* \*\*Task Completion Rate:\*\* 100% on-time delivery
* \*\*Quality Threshold Achievement:\*\* 95% first-pass quality approval
* \*\*Feedback Loop Efficiency:\*\* <3 iterations average per content piece
* \*\*Stakeholder Satisfaction:\*\* 9/10 approval rating

### Business Impact Measurements

* \*\*Organic Traffic Growth:\*\* 50% increase within 6 months
* \*\*Conversion Rate Improvement:\*\* 25% increase in lead generation
* \*\*User Experience Enhancement:\*\* 20% improvement in engagement metrics
* \*\*Technical Performance:\*\* 90+ PageSpeed score achievement

## Timeline and Milestones

### Month 1: Foundation Phase

* Week 1-2: Technical infrastructure setup and optimisation
* Week 3-4: Content strategy deployment and team alignment

### Month 2: Content Development Phase

* Week 1-4: Priority content creation and optimisation
* Ongoing: Feedback loop implementation and quality assurance

### Month 3: Advanced Implementation Phase

* Week 1-2: AI optimisation and voice search deployment
* Week 3-4: Performance monitoring and final optimisations

### Ongoing: Monitoring and Optimisation

* Monthly performance reviews and strategy refinement
* Quarterly comprehensive audits and improvement planning
* Annual strategy review and goal adjustment

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\*Task Dependencies Plan created: 30 September 2025\*

\*Client: Luna Digital\*

\*Implementation roadmap with integrated feedback loops\*